| Task Name | Start Date | Due Date | Assigned Owner | Dependencies | Status |
| --- | --- | --- | --- | --- | --- |
| Finalize branding | Aug-01 | Aug-03 | Sarah | No | In Progress |
| Design homepage | Aug-04 | Aug-08 | David | Finalize branding | Not Started |
| Build homepage | Aug-09 | Aug-13 | Raj | Design homepage | Not Started |
| Write website content | Aug-05 | Aug-10 | Emma | Finalize branding | In Progress |
| SEO setup | Aug-11 | Aug-12 | Leo | Write website content | Not Started |
| Final testing | Aug-14 | Aug-15 | Team | Build homepage, SEO setup | Not Started |
| Go live | Aug-16 | Aug-16 | Sarah | Final testing | Not Started |